# Mistr Waan — 4-Week MVP Build Plan

Plan approved 2026-05-21

Table of Contents

# Mistr Waan — 4-Week MVP Build Plan

## Context

autogtg.com is live with the customer PWA, WhatsApp OTP login, and the Cloud API verified end-to-end. But the original AUDIT.md flagged the core gap: the three apps don’t talk to each other. Bookings live in sessionStorage and never reach ops or garages. There’s no real database. The garage app is fully mocked. Payments are fake.

This plan moves the product from “polished prototype” to “real MVP” in 4 weeks, solo (user steers, Claude codes). It builds the missing backbone — Supabase + custom JWT + cross-app booking sync — in tandem with the features the user explicitly prioritized: Razorpay payments, real-time notifications, ratings + cancellation, and loyalty/referrals.

The critical operational flow the user wants (and which the plan is built around): customer books with photos → booking sits in a queued_for_call state → ops calls the customer personally first (trust-building) → ops sets/adjusts the quote → ops assigns a garage → garage Accepts via WhatsApp or the garage PWA → customer notified through completion.

## Decisions locked

| Area | Decision |
| --- | --- |
| Backend | Supabase (Postgres + Realtime + Storage). MCP available. |
| Auth | Custom HS256 JWT signed by our backend on top of existing WhatsApp OTP. mw_session (customer), mw_garage_session (garage), mw_ops_session (ops) httpOnly cookies. |
| Payments | Razorpay (test mode in this window; flip to live when KYC clears). |
| garage-pwa | Both web app (garage.autogtg.com) AND WhatsApp Accept/Decline. Garage owner uses whichever. |
| Hosting | autogtg.com (user), garage.autogtg.com, ops.autogtg.com — three Netlify sites. |
| Ops auth | One shared password login → JWT cookie + invite-only seats. |
| Monitoring | Netlify + Supabase logs only (no Sentry yet). |
| Budget | ≤ $50/month. |
| Capacity | Solo (user + me). |
| Audit log | Keep existing Netlify Blobs implementation. New routes call appendAuditEntry() from apps/{user-pwa,ops}/src/lib/audit/log.ts. |
| Deferred | Urdu, Sentry, push notifications, advanced analytics. |

## Supabase schema (key tables)

Full DDL in implementation. High-level tables:

- profiles — customers (1 per phone). phone (E.164 unique), referral_code, referred_by, loyalty_points.

- garages — onboarded shops. phone (for WhatsApp routing), lat/lng, commission_pct, service_buckets, rating, optional mechanic_id link.

- mechanics — migrated from apps/ops/data/mechanics.json; same rich shape (callLog, pricing, business_profile as jsonb).

- services — catalog. Detailing fixed-price; repairs+denting have base_price + is_quoted=true.

- bookings — replaces sessionStorage mw_mock_jobs. Statuses: queued_for_call, quoted, awaiting_garage, assigned, in_progress, completed, cancelled, declined_by_garage. Has short_id (MW-XXXXXX), total, base_total, slot fields, symptoms jsonb, denting jsonb, rating fields.

- quotes — history of quote changes (audit by table).

- booking_photos — refs Supabase Storage bucket booking-photos (private; signed URLs minted server-side).

- payments — Razorpay order + payment + signature + status.

- ratings — separate from bookings.rating_value to support platform-level ratings later.

- referrals — referrer_id, referee_id, code, state, reward_amount.

- notifications_outbox — every WhatsApp send + inbound. Lets us debug, retry, audit.

- ops_users — shared-login bootstrap row + invited seats with single-use tokens.

RLS strategy: RLS on for all tables; no policies for anon role. All access is from Next.js route handlers using SUPABASE_SERVICE_ROLE_KEY (bypasses RLS server-side). Customers and garages never hit Supabase directly from the browser. Storage bucket private; signed URLs only.

## API surface (Next.js route handlers in apps/user-pwa/src/app/api/)

All mutating routes call appendAuditEntry(). Reuses existing patterns from apps/ops/src/app/api/mechanics/[id]/route.ts.

### Auth

- POST /api/auth/otp/send (modify) — existing send; upsert profile on first verify.

- POST /api/auth/otp/verify (modify) — issue HS256 JWT (sub=profile.id, phone, exp 30d) → httpOnly cookie mw_session. Audit verify_otp, signin.

- POST /api/auth/signout (new)

- GET /api/auth/me (new)

### Bookings (customer + ops, role-gated by JWT)

- POST /api/bookings → status queued_for_call; fires booking_confirmed template. create_booking.

- GET /api/bookings / GET /api/bookings/[id]

- PATCH /api/bookings/[id]/cancel (>1hr before slot rule). cancel_booking.

- POST /api/bookings/[id]/photos (multipart → Storage). upload_photo.

- GET /api/bookings/[id]/photos (signed URLs for owner/ops).

- POST /api/bookings/[id]/rating. add_rating.

### Ops (role=ops/admin via JWT)

- GET /api/ops/bookings (filters: status, bucket, date).

- PATCH /api/ops/bookings/[id]/quote → quoted + WA booking_quoted. set_quote.

- PATCH /api/ops/bookings/[id]/assign → awaiting_garage + WA garage_new_job with Accept/Decline interactive buttons. assign_garage.

- PATCH /api/ops/bookings/[id]/status (force-cancel / force-complete escape hatch).

- POST /api/ops/bookings/[id]/notes

- GET/POST /api/ops/garages, PATCH /api/ops/garages/[id]

- POST /api/ops/invites, POST /api/ops/invites/accept

### Garage app

- POST /api/garage/auth/otp/send + /verify → mw_garage_session cookie with garageId claim.

- GET /api/garage/jobs

- POST /api/garage/jobs/[id]/respond (accept | decline) → mechanic_assigned WA to customer.

- PATCH /api/garage/jobs/[id]/start → WA job_started.

- PATCH /api/garage/jobs/[id]/complete → WA job_complete.

### Payments (Razorpay)

- POST /api/payments/create-order (Razorpay Orders API → returns {order_id, key_id, amount}, inserts pending payments row).

- POST /api/payments/verify (HMAC-verify signature → mark captured → booking flips quoted → awaiting_garage).

- POST /api/payments/webhook (Razorpay webhook: payment.captured, failed, refund.processed).

### WhatsApp webhook intents (modify existing /api/whatsapp/webhook)

The TODO Packet B6 router gets filled in. Interactive button replies of the form booking:<short_id>:accept / :decline route to the same internal function as /api/garage/jobs/[id]/respond. Text intents: track <id>, cancel <id>, help. All outbound from the bot writes a notifications_outbox row.

### Referrals

- GET /api/me/referral (lazy-create code).

- POST /api/me/referral/claim (sets profiles.referred_by if not set).

Reward issuance happens server-side inside complete_booking — if profile.referred_by exists with no prior reward, insert referrals row in rewarded state + bump loyalty_points on referrer.

## WhatsApp templates required

User submits these in Meta Business Manager during week 1. Names match apps/user-pwa/src/lib/whatsapp/templates.ts registry.

| Name | Vars | Category | Buttons |
| --- | --- | --- | --- |
| otp_login (exists) | 1 | authentication | Copy code URL |
| booking_confirmed | 3 | utility | — |
| booking_quoted | 3 | utility | Quick: YES, CANCEL |
| garage_new_job | 4 | utility | Quick: ACCEPT (booking:<id>:accept), DECLINE (booking:<id>:decline) |
| mechanic_assigned | 3 | utility | — |
| garage_declined | 2 | utility | — |
| job_started | 2 | utility | — |
| job_complete | 2 | utility | URL → autogtg.com/bookings/{{2}} |
| booking_cancelled | 2 | utility | — |
| referral_reward | 2 | marketing | — |

Extend TemplateName union in templates.ts to include all 10.

## Per-app changes

### apps/user-pwa/ (customer PWA at autogtg.com)

- Add src/lib/supabase/server.ts + generated types.ts (via Supabase MCP generate_typescript_types).

- Add src/lib/auth/jwt.ts + src/lib/auth/session.ts (requireProfile, requireOps, requireGarage).

- Modify src/lib/store/auth.ts — keep hook for client UX, but signIn becomes no-op (server set the cookie); on mount hit /api/auth/me.

- Rename src/lib/store/jobs.ts → bookings.ts. Replace sessionStorage with API.

- Modify src/app/booking/pay/page.tsx — fork by payment_mode: UPI → /api/payments/create-order → Razorpay Checkout (lazy script) → verify. Cash → POST /api/bookings direct.

- Modify src/app/booking/confirmation/[id]/page.tsx — API-backed; render queued_for_call (“We’ll call you in a few minutes…”).

- Modify src/app/bookings/[id]/page.tsx — live status (Supabase Realtime in week 4; 10s poll until then). Cancel + Rate UI.

- Add PhotoUploader.tsx in repairs + denting flows → POST /api/bookings/[id]/photos.

- Add src/app/profile/referrals/page.tsx. ?ref=ABC query → claim on signup.

- Modify src/lib/whatsapp/templates.ts (extend union).

- Modify src/app/api/whatsapp/webhook/route.ts (intent router).

- Drive catalog from DB via /api/services (cached). Repairs + denting get seeded base prices.

- Remove src/lib/mock/garages.ts once garages live in DB (week 3 cleanup).

### apps/ops/ (ops.autogtg.com)

- Add src/lib/supabase/server.ts (for direct mechanics + garages reads).

- Add src/lib/auth/ (mw_ops_session cookie helpers).

- Add src/app/login/page.tsx — shared password (OPS_SHARED_PASSWORD env) → JWT cookie.

- Add src/app/bookings/page.tsx (kanban by status, filters) + src/app/bookings/[id]/page.tsx (photos, set quote, assign garage combobox, notes, audit excerpt, force-status).

- Add src/app/garages/page.tsx + [id]/page.tsx (onboarding, edit; pre-fill from a mechanics row).

- Add src/app/team/page.tsx (invite seats).

- Modify src/lib/mechanics/data.ts + store.ts — read from Supabase instead of FS+Blobs (after one-shot ETL in week 2).

- Note: All /api/ops/* routes live in apps/user-pwa (not duplicated here). Ops calls them via fetch with credentials: 'include' from https://autogtg.com. Avoids duplicate Supabase + JWT setup. Cross-site cookie config: SameSite=None; Secure, scoped to .autogtg.com.

### apps/garage-pwa/ (garage.autogtg.com)

- Modify src/lib/store/auth.ts — real OTP via /api/garage/auth/otp/*. JWT cookie with garageId claim.

- Modify src/lib/mock/jobs.ts — replace SEED_JOBS with API client; keep GarageJob shape. NEXT_PUBLIC_USE_MOCK=1 keeps seed for offline demos.

- Modify src/app/page.tsx + src/app/jobs/[id]/page.tsx — Accept/Decline/Start/Complete buttons wired to /api/garage/jobs/[id]/*.

- Add netlify.toml and deploy to garage.autogtg.com.

## Week-by-week

### Week 1 — backend skeleton + persisted bookings (smallest end-to-end loop)

- Create Supabase project; apply schema; seed services + garages from existing mocks.

- Add Supabase server client + JWT helpers in user-pwa.

- Rewrite /api/auth/otp/verify → cookie + profile upsert. Add /api/auth/me, /api/auth/signout.

- Add POST /api/bookings, GET /api/bookings, GET /api/bookings/[id]. Wire cash path of /booking/pay to persist. UPI still mocked.

- Add ops shared-password login + /api/ops/bookings GET + /bookings list view (read-only).

- Submit booking_confirmed WA template; outbound on POST /api/bookings.

- Deploy garage.autogtg.com (still on mock data — wire backend in week 3).

### Week 2 — ops workflow + WhatsApp loops

- PATCH /api/ops/bookings/[id]/quote + quotes table + booking_quoted WA.

- PATCH /api/ops/bookings/[id]/assign + garage_new_job WA with interactive buttons.

- Photo upload (Storage) + ops detail page renders signed URLs.

- WhatsApp webhook intent router: booking:<id>:accept|decline. On accept → mechanic_assigned WA.

- Booking notes endpoint.

- One-shot ETL: migrate data/mechanics.json + overrides.json → mechanics table; swap ops mechanics views to Supabase reads.

### Week 3 — garage app real + Razorpay

- garage-pwa: real OTP login (/api/garage/auth/otp/*). Replace SEED_JOBS with API. Wire Accept/Decline/Start/Complete + outbound templates.

- Razorpay (test): /api/payments/create-order, /verify, /webhook. Razorpay Checkout script lazy-loaded in user-pwa layout. UPI path of /booking/pay calls real flow.

- Cancellation: PATCH /api/bookings/[id]/cancel + 1hr cutoff + booking_cancelled WA + Razorpay refund (test mode = instant).

### Week 4 — ratings, referrals, polish, hardening

- Ratings: POST /api/bookings/[id]/rating + UI on completed booking. Aggregate update to garages.rating (Postgres function).

- Referrals: /api/me/referral, /profile/referrals page (share + copy). Reward issuance inside complete_booking.

- Ops invites: /api/ops/invites/* + /team page.

- Submit remaining WA templates: garage_declined, referral_reward, booking_cancelled.

- Supabase Realtime on /bookings/[id] (replaces 10s polling).

- Hardening: rate-limit OTP sends per phone (Postgres counter), rate-limit booking creation, clamp quote bounds, E2E run against staging deploy preview.

## Verification per milestone

Week 1. Sign in → cookie set, /api/auth/me returns profile. Book a detailing service with cash → bookings row exists with queued_for_call, audit create_booking, WA booking_confirmed delivered. Ops login → /bookings lists it.

Week 2. Book denting with 2 photos → 2 storage objects, 2 booking_photos rows. Ops sets quote ₹3200 → quotes row, status quoted, WA booking_quoted to customer. Ops assigns garage → status awaiting_garage, WA garage_new_job to garage with two buttons. Reply ACCEPT in garage’s WhatsApp → status assigned, customer gets mechanic_assigned, audit garage_respond_via_wa.

Week 3. Garage owner logs into garage.autogtg.com, sees assigned job, taps Start → Complete. Customer receives job_started then job_complete. Separately, UPI booking → Razorpay test checkout → payments row captured, booking flips to awaiting_garage. Trigger payment.failed from Razorpay dashboard → payment row updates, booking stays quoted. Cancel >1hr before slot → refund in Razorpay test dashboard, WA booking_cancelled.

Week 4. Rate 4 stars → ratings row, garages.rating recomputed. Sign up with ?ref=XYZ123 → book → complete → referrals row rewarded, referrer’s loyalty_points += 200, WA referral_reward. Invite a second ops seat → independent login. Two tabs on /bookings/[id] reflect status change within 1s (Realtime).

## Top 3 risks + cut lines

- WhatsApp template approval lag (Meta: minutes to 48hrs). 9 new templates needed. Cut: drop garage_declined, job_started, referral_reward (nice-to-have). Keep the 4 core: booking_confirmed, booking_quoted, garage_new_job, job_complete.

- Razorpay live keys not ready (KYC pending). Cut: ship with cash default, hide UPI behind NEXT_PUBLIC_RAZORPAY_ENABLED=false feature flag. All code paths still tested in test mode. Flip flag when live keys arrive — no code change at cutover.

- Garage owners ignore WhatsApp Accept/Decline. Cut: ops gets a “claim on garage’s behalf” button (PATCH /api/ops/bookings/[id]/status { status: 'assigned' }) so queue never stalls. WhatsApp path becomes informational; garage web app is primary.

If all three hit: drop referrals/loyalty entirely from week 4 and use the week as a buffer.

## Critical files

Schema + migrations + seeds (new) - supabase/migrations/0001_init.sql - supabase/seeds/services.sql, seeds/garages.sql - tools/migrate-mechanics-to-supabase.ts (one-shot ETL)

user-pwa shared infra (new unless noted) - apps/user-pwa/src/lib/supabase/server.ts - apps/user-pwa/src/lib/supabase/types.ts (generated) - apps/user-pwa/src/lib/auth/jwt.ts - apps/user-pwa/src/lib/auth/session.ts - apps/user-pwa/src/lib/whatsapp/templates.ts (modify — extend TemplateName) - apps/user-pwa/src/lib/store/auth.ts (modify) - apps/user-pwa/src/lib/store/bookings.ts (renamed from jobs.ts)

user-pwa API routes - apps/user-pwa/src/app/api/auth/otp/verify/route.ts (modify) - apps/user-pwa/src/app/api/auth/me/route.ts - apps/user-pwa/src/app/api/auth/signout/route.ts - apps/user-pwa/src/app/api/bookings/route.ts - apps/user-pwa/src/app/api/bookings/[id]/route.ts - apps/user-pwa/src/app/api/bookings/[id]/cancel/route.ts - apps/user-pwa/src/app/api/bookings/[id]/photos/route.ts - apps/user-pwa/src/app/api/bookings/[id]/rating/route.ts - apps/user-pwa/src/app/api/ops/bookings/route.ts - apps/user-pwa/src/app/api/ops/bookings/[id]/quote/route.ts - apps/user-pwa/src/app/api/ops/bookings/[id]/assign/route.ts - apps/user-pwa/src/app/api/ops/bookings/[id]/status/route.ts - apps/user-pwa/src/app/api/ops/bookings/[id]/notes/route.ts - apps/user-pwa/src/app/api/ops/garages/route.ts - apps/user-pwa/src/app/api/ops/garages/[id]/route.ts - apps/user-pwa/src/app/api/ops/invites/route.ts - apps/user-pwa/src/app/api/ops/invites/accept/route.ts - apps/user-pwa/src/app/api/garage/auth/otp/send/route.ts - apps/user-pwa/src/app/api/garage/auth/otp/verify/route.ts - apps/user-pwa/src/app/api/garage/jobs/route.ts - apps/user-pwa/src/app/api/garage/jobs/[id]/respond/route.ts - apps/user-pwa/src/app/api/garage/jobs/[id]/start/route.ts - apps/user-pwa/src/app/api/garage/jobs/[id]/complete/route.ts - apps/user-pwa/src/app/api/payments/create-order/route.ts - apps/user-pwa/src/app/api/payments/verify/route.ts - apps/user-pwa/src/app/api/payments/webhook/route.ts - apps/user-pwa/src/app/api/whatsapp/webhook/route.ts (modify — intent router) - apps/user-pwa/src/app/api/me/referral/route.ts - apps/user-pwa/src/app/api/me/referral/claim/route.ts

user-pwa pages (modify unless noted) - apps/user-pwa/src/app/booking/pay/page.tsx (Razorpay + cash branch) - apps/user-pwa/src/app/booking/confirmation/[id]/page.tsx - apps/user-pwa/src/app/bookings/[id]/page.tsx - apps/user-pwa/src/app/repairs/PhotoUploader.tsx (new) - apps/user-pwa/src/app/denting/PhotoUploader.tsx (new) - apps/user-pwa/src/app/profile/referrals/page.tsx (new)

ops - apps/ops/src/lib/supabase/server.ts (new) - apps/ops/src/lib/auth/ (new) - apps/ops/src/app/login/page.tsx (new) - apps/ops/src/app/bookings/page.tsx (new) - apps/ops/src/app/bookings/[id]/page.tsx (new) - apps/ops/src/app/garages/page.tsx (new) + [id]/page.tsx (new) - apps/ops/src/app/team/page.tsx (new) - apps/ops/src/lib/mechanics/data.ts (modify — Supabase reads) - apps/ops/src/lib/mechanics/store.ts (modify)

garage-pwa (modify unless noted) - apps/garage-pwa/src/lib/store/auth.ts - apps/garage-pwa/src/lib/mock/jobs.ts - apps/garage-pwa/src/app/page.tsx - apps/garage-pwa/src/app/jobs/[id]/page.tsx - apps/garage-pwa/src/app/login/page.tsx - apps/garage-pwa/netlify.toml (new — deploy config)

## Verification commands (end-to-end smoke tests, anytime)

# Live site
curl -s -o /dev/null -w "%{http_code}\n" https://autogtg.com/
curl -s "https://autogtg.com/api/whatsapp/webhook?hub.mode=subscribe&hub.verify_token=$WHATSAPP_WEBHOOK_VERIFY_TOKEN&hub.challenge=ping"

# Booking E2E (after week 1)
curl -X POST https://autogtg.com/api/bookings -b mw_session=... \
  -H 'Content-Type: application/json' \
  -d '{"bucket":"detailing","serviceIds":["foam-wash"],"garageId":"<uuid>","slotLabel":"Tomorrow 10am","paymentMode":"cash"}'

# Tests
cd apps/user-pwa && pnpm test           # 83+ unit tests
pnpm test:e2e                           # Playwright smoke

Per CLAUDE.md: every new feature gets unit tests; every mutating route calls appendAuditEntry(); pnpm test green before each push.