# Mistr Waan — Production Readiness Audit

Table of Contents

# Waan Monorepo — Production Readiness Audit

Date: 2026-05-21 Auditor: Claude (Opus 4.7) Scope: All three apps (user-pwa, ops, garage-pwa), shared infra, pipeline integrity

## TL;DR

Is it functional as a product? No.

The three apps are polished UI shells with virtually no real backend. They are completely siloed — a booking made in user-pwa never reaches ops or garage-pwa. Each app reads/writes its own sessionStorage or local JSON file. Refresh the page and the booking is gone.

- UI completeness: ~70%

- Backend completeness: ~10%

- Overall production-readiness: 2.5 / 10 (prototype stage)

Do not launch until Tier 1 items below are complete.

## 1. What Each App Does Today

### A. user-pwa — Customer booking app

| Flow | Status | Notes |
| --- | --- | --- |
| Home + service picker | Real UI | Repairs / detailing / denting |
| Garage search | Mock | Reads lib/mock/garages.ts (hardcoded) |
| Booking (slot → review → pay) | Real UI | 3-step flow works end-to-end visually |
| Booking confirmation | Real UI / mock data | Call masking is an Exotel stub |
| Booking history | Real UI | Reads sessionStorage only |
| Login | Real | OTP via WhatsApp Meta Cloud API |
| Profile | Stubbed | Name entry only |
| Payment | Mock | 1.5s fake “Razorpay delay” — no real gateway |

Key file: apps/user-pwa/src/app/booking/pay/page.tsx:62 — calls createJob() which writes to sessionStorage (apps/user-pwa/src/lib/store/jobs.ts:44). The booking never leaves the browser.

### B. ops — Operations dashboard

| Flow | Status | Notes |
| --- | --- | --- |
| Mechanics list (search/filter) | Real | Reads data/mechanics.json (270KB scrape) |
| Mechanic patch (status/notes) | Real | PATCH /api/mechanics/[id] with audit logging |
| Call log | Real | POST /api/mechanics/[id]/call-log with audit |
| Audit viewer | Real | /audit page reads NDJSON / Netlify Blobs |
| Coverage / map | Stubbed | Pages exist, no GIS data |
| Follow-ups | Stubbed | Page exists, no scheduling |
| Jobs intake | Missing entirely | No jobs table, no API, no UI |

Persistence: Dual store — filesystem JSON in dev (data/overrides.json), Netlify Blobs in prod (mechanic-overrides store).

### C. garage-pwa — Garage owner dashboard

| Flow | Status | Notes |
| --- | --- | --- |
| Job inbox (pending/active/done) | Real UI | Reads hardcoded SEED_JOBS |
| Job detail + status transitions | Real UI | All client-side, sessionStorage only |
| Accept / quote / complete | Real UI | Never syncs anywhere |
| Earnings | Real UI / mock data | No real payout backend |
| Login | Fully fake | Any 10-digit phone + any OTP (except 000000) logs you in as “Imran K. — Khan Auto Detailing” |
| Profile | Stubbed | No persistence |

Key file: apps/garage-pwa/src/lib/mock/jobs.ts — SEED_JOBS array is the entire data source.

Not deployed: No netlify.toml in apps/garage-pwa.

## 2. Data Layer

| Data | Where it lives | Real? | Cross-app? |
| --- | --- | --- | --- |
| User bookings | sessionStorage (user-pwa) | ❌ | ❌ |
| Garage jobs | sessionStorage + seed (garage-pwa) | ❌ | ❌ |
| Mechanics list | data/mechanics.json (ops) | ✅ | ⚠️ read-only |
| Mechanic overrides | FS / Netlify Blobs (ops) | ✅ | ❌ |
| Audit log | NDJSON / Netlify Blobs (ops, user-pwa) | ✅ | partial |
| OTP store | data/otp-store.json (user-pwa) | ✅ | ❌ |
| Users / garages | sessionStorage | ❌ | ❌ |

Critical issue: sessionStorage is lost on page refresh. A user who books and refreshes loses their booking. There is no real database anywhere.

## 3. Authentication / Authorization

Confirmed: real session auth is NOT implemented. (CLAUDE.md itself admits this.)

| Layer | State |
| --- | --- |
| user-pwa login | Real OTP via WhatsApp, but session is sessionStorage only |
| garage-pwa login | Fully mocked (any OTP works) |
| ops | No auth at all — mechanics list is public |
| JWT / cookies | None |
| Role-based access | None |
| Server-side auth checks | None — x-actor header is trivially spoofable |
| AUDIT_SECRET | Gates /api/audit reads only |

## 4. Inter-App Connectivity

The three apps do not talk to each other.

- No HTTP calls between apps

- No shared database

- No shared types — Job (user-pwa) and GarageJob (garage-pwa) have different fields

- The only “link” is a Netlify CDN proxy: mistr-waan.netlify.app/ops → waan-ops.netlify.app (a static rewrite, not a data bridge)

A booking exists in three parallel universes, never shared.

## 5. Pipeline — Where It Breaks

End-to-end flow: User books → ops sees it → ops assigns garage → garage accepts → garage completes → user notified.

[1] User books in user-pwa
       ↓
       createJob() writes to sessionStorage
       ❌ NEVER LEAVES THE BROWSER
       ↓
[2] ops should see job
       ❌ no jobs table, no API, no intake
       ↓
[3] ops should assign garage
       ❌ no assignment API exists
       ↓
[4] garage-pwa should receive
       ❌ shows hardcoded SEED_JOBS instead
       ↓
[5] garage updates status
       ❌ writes to its own sessionStorage; never syncs
       ↓
[6] user sees update
       ❌ never happens — no notification, no poll, no push

Step 1 is the first break. Everything downstream is moot until bookings persist to a real backend.

## 6. Missing Core Features (Ranked)

### Tier 1 — Blocking launch

- Centralized database — Supabase is the obvious fit; the MCP is already wired in this environment. Schema: users, garages, mechanics, jobs, job_status_log, payments, notifications.

- Real authentication — JWT or signed cookies, server-validated sessions, roles (user / garage / ops_admin).

- POST /api/jobs — booking persistence + audit entry.

- GET /api/jobs for ops with filters (status, garage, date).

- PATCH /api/jobs/:id — assignment + status transitions, with WhatsApp notification to garage.

- garage-pwa reads real jobs — kill SEED_JOBS, fetch from the API.

- Status sync back to user-pwa — polling is fine for v1.

### Tier 2 — Needed for a real product

- Razorpay for UPI/card (mandatory for India market).

- Notifications — WhatsApp templates (“booking confirmed”, “garage assigned”, “job complete”), FCM push for PWA, optional SMS fallback (Twilio/Infobip).

- Mechanic onboarding form + KYC in ops (ID, address, bank, service selection).

- Real garage discovery / search — replace lib/mock/garages.ts.

- Service catalog in DB — admin-editable pricing.

### Tier 3 — Polish & safety

- Audit log backfill — all job mutations, all garage-pwa mutations.

- Rate limiting — booking spam, OTP abuse, scraping.

- Server-side input validation everywhere (don’t trust the client).

- Cancellation rules enforced server-side (UI says “free until 1h before slot” — no enforcement exists).

- Real E2E tests for the booking → assign → complete loop.

- Sentry / structured logging.

### Tier 4 — Scale & operations

- Caching (Redis) for mechanic list, garage search.

- Backup strategy for Supabase.

- GDPR / data-retention.

- Analytics (Mixpanel / Segment).

- Complete i18n (user-pwa is partially set up).

- Support / ticketing.

## 7. Tests

| App | Unit tests | E2E |
| --- | --- | --- |
| user-pwa | 12 files (strong OTP/WhatsApp coverage) | placeholder only |
| ops | 3 files (utility coverage only) | placeholder only |
| garage-pwa | 2 files (Button + utils) | placeholder only |

Good coverage: OTP send/verify, cooldown logic, WhatsApp client, audit logging in ops.

No coverage: booking creation, payments, job status transitions, mechanic patches in user-pwa, any garage-pwa flow, any inter-app journey (because there isn’t one).

E2E specs exist but are skeletal — no real user journeys are tested.

## 8. Audit Logging — Mandate vs. Reality

CLAUDE.md mandates audit logs on every mutation.

| App | Coverage |
| --- | --- |
| ops | ✅ Full — patch_mechanic, add_call_attempt, create_mechanic |
| user-pwa | ⚠️ Partial — OTP send/verify logged; mechanic PATCH not logged; bookings would need it once they’re real |
| garage-pwa | ❌ None (no real mutations exist yet) |

Backfill is needed when Tier 1 APIs land.

## 9. Build / Deploy

| App | Deployed | netlify.toml |
| --- | --- | --- |
| user-pwa | ✅ mistr-waan.netlify.app | yes |
| ops | ✅ waan-ops.netlify.app | yes |
| garage-pwa | ❌ not deployed | missing |

Required env vars (not documented anywhere — should be): - WHATSAPP_PHONE_NUMBER_ID, WHATSAPP_ACCESS_TOKEN, WHATSAPP_WEBHOOK_SECRET (user-pwa) - AUDIT_SECRET (ops) - NETLIFY (auto, switches FS ↔ Blobs)

## 10. Production-Readiness Scorecard

| Category | Score |
| --- | --- |
| Architecture | 2 / 10 |
| Data persistence | 2 / 10 |
| Authentication | 2 / 10 |
| API coverage | 3 / 10 |
| Testing | 4 / 10 |
| Audit & logging | 4 / 10 |
| Deployment | 5 / 10 |
| Notifications | 1 / 10 |
| Payments | 0 / 10 |
| Real-time / sync | 0 / 10 |
| Documentation | 3 / 10 |
| Error handling | 5 / 10 |
| Overall | 2.5 / 10 |

## 11. Open Questions for Review

These are decisions only you can make. Answers will shape the Tier 1 plan.

- Database choice — Supabase (recommended, MCP already available) or self-hosted Postgres?

- Backend topology — One shared API service that all three apps call, or per-app API routes hitting a shared DB?

- Auth provider — Roll our own JWT, use Supabase Auth, or a third party (Clerk / Auth0)?

- Payment gateway — Razorpay (India default) or also support Stripe for cards?

- Real-time sync — Polling (simple, ships fast) or WebSockets / Supabase Realtime (better UX, more setup)?

- garage-pwa deployment — should it ship now under a waan-garage.netlify.app subdomain, or stay internal until Tier 1 is done?

- Single garage identity model — Is a “garage” the same entity as a “mechanic” in the ops list, or distinct? (Today they are different data shapes.)

- Ops user model — Do ops staff log in individually (per-actor audit), or share an ops_admin account?

- Timeline — Are you targeting a soft launch or pilot in weeks, or building toward a real launch over 2-3 months?

- Notification budget — WhatsApp templates have per-message cost; is SMS fallback in scope or out?

End of original audit. Reply inline with answers / corrections and we’ll turn this into a concrete Tier 1 build plan.

# Appendix A — Deployment & WhatsApp Setup Session (2026-05-21)

Operational log of the production setup that landed user-pwa at autogtg.com with the full WhatsApp Cloud API integration. Supersedes Section 9 (“Build / Deploy”) above for the user-pwa app.

## A.1 Current live state

|  | Value |
| --- | --- |
| Live domain | https://autogtg.com (Mistr Waan PWA, Next.js) |
| Netlify site | mistr-waan-prod |
| Site ID | df1a79b8-c154-4d84-b0ab-c4f2d754a858 |
| Account | autogtgofficials@gmail.com (team Autogtg) |
| Linked repo | autogtgofficials/mistr-waan (private, branch main) |
| SSR / functions | Registered, serving traffic — webhook + login routes verified live |

### Other Netlify sites in play

| Site | Account | Status |
| --- | --- | --- |
| auto-gtg-prod | autogtgofficials | Created, never deployed — was for the old Vite/Firebase homepage. Safe to delete. |
| mistr-waan-app | autogtgparent | Created, env vars set, never deployed. Safe to delete. |
| polite-kitsune-df1123 | autogtgofficials | Deleted by user — was the old Vite auto-gtg deploy. |

### Source repos that have our code

| Repo | Use |
| --- | --- |
| autogtgofficials/mistr-waan | Source of truth — Netlify pulls from here |
| autogtgparent-ai/mistr-waan | Old mirror, unused |
| FarhanSyedain/mistr-waan | Original push, unused |

## A.2 WhatsApp Cloud API state

### Meta app

| App name | Autogtg |
| --- | --- |
| App ID | 1286834096913117 |
| App mode | In development (limited to 5 test recipients) |
| Owning business | Autogtg |

### WhatsApp Business Accounts

| WABA | ID | Current use |
| --- | --- | --- |
| Test WhatsApp Business Account | 4594140190872984 | In env, used for all current dev/test traffic |
| Autogtg (production-ready) | 821235394080737 | Reserved for post-verification production switch |

### Test number (sandbox)

From:               +1 555 629-8588 (Meta-provided)
Phone Number ID:    1148761414982977
Quality rating:     GREEN
Daily tier:         TIER_250 (250 messages/day)
Allowed recipients: +91 7889686682 (verified)

### Verified working (live)

- ✅ hello_world template delivered to +91 7889686682 via Graph API

- ✅ Webhook GET endpoint at https://autogtg.com/api/whatsapp/webhook responds correctly (200 + echo on valid hub.verify_token, 403 otherwise)

- ✅ Function bundle registered (Netlify plugin_state flipped from none to working)

### Pending Meta actions

| Item | Status | Blocker |
| --- | --- | --- |
| Business verification | ⏳ In review | Meta-side, 1–3 business days |
| Real phone number registration | ❌ | Business verification must clear first |
| Move from TIER_250 to higher tiers | ❌ | Same |
| otp_login template (Authentication) | ❌ Not submitted | Approval ~30 min once submitted; user-side action |
| booking_confirmed (Utility) | ❌ | Not needed pre-launch |
| mechanic_assigned (Utility) | ❌ | Not needed pre-launch |
| job_complete (Utility) | ❌ | Not needed pre-launch |
| Meta webhook URL configured | ❌ | Just needs you to paste https://autogtg.com/api/whatsapp/webhook + verify token d6307d7466b8dd79728df185e24102a4 |

## A.3 Environment variables

### On Netlify (mistr-waan-prod)

| Variable | Notes |
| --- | --- |
| WHATSAPP_PROVIDER | meta |
| WHATSAPP_APP_ID | 1286834096913117 (public) |
| WHATSAPP_ACCESS_TOKEN | 24h temp token from Meta dev console — must rotate to permanent System User token before going Live |
| WHATSAPP_PHONE_NUMBER_ID | 1148761414982977 (test) |
| WHATSAPP_BUSINESS_ACCOUNT_ID | 4594140190872984 (test WABA) |
| WHATSAPP_APP_SECRET | Stored — also exposed in chat history; rotate before production |
| WHATSAPP_WEBHOOK_VERIFY_TOKEN | Stored value: string123. Live deploy still uses earlier value d6307d7466b8dd79728df185e24102a4 — Netlify bakes env vars at build time; will not switch until next successful rebuild |

### Locally

- apps/user-pwa/.env.local — full set, gitignored, source of truth for local dev

- apps/user-pwa/.env.local.example — committed template with placeholder values

## A.4 Known build-system issues

### Publish-dir resolution

With package_path = apps/user-pwa and base = "", Netlify resolves publish = ".next" from netlify.toml relative to the repo root (/opt/build/repo/.next) instead of the package path (/opt/build/repo/apps/user-pwa/.next). The currently-live deploy worked because of a different setting at the time; subsequent rebuilds have been failing on this. To fix permanently, either: - Edit apps/user-pwa/netlify.toml → publish = "apps/user-pwa/.next", OR - Set Base directory to apps/user-pwa in the Netlify dashboard (UI-only change — netlify api updateSite silently ignores build_settings updates for Git-linked sites; verified 5 different payload shapes).

### CLI deploys break SSR

netlify deploy --build for Next.js + @netlify/plugin-nextjs v5.15.11 uploads files but does not register the SSR function (we saw plugin_state: none and 0 functions deployed; all routes 404). Only Git-linked builds work. Don’t try to bypass GitHub.

### Local network / LibreSSL

User’s machine intermittently fails sustained HTTPS uploads (bad record mac to GitHub, inflate data check server-side). Resolves itself or with Cloudflare WARP. Symptoms: small operations succeed, bulk push or netlify deploy --build mid-uploads corrupt the stream.

## A.5 Outstanding work — prioritized

🔴 Hard blockers for real customer traffic

- Rotate WHATSAPP_ACCESS_TOKEN to a permanent System User token. Current token rotates every 24h.

- Complete Meta business verification. Out of our hands; check status at Business Settings → Security Center.

- Switch to production WABA (821235394080737) with a real phone number once verification clears.

🟡 Pre-launch checklist

- Submit otp_login template in Meta WhatsApp Manager (auth, ~30 min auto-approve).

- Configure Meta webhook URL with token d6307d7466b8dd79728df185e24102a4 (current live value).

- Fix the publish-dir issue so future deploys are reliable (one-field dashboard change OR netlify.toml edit).

- After the next successful deploy, update Meta webhook to string123 (or whatever value is live by then).

🟢 Cleanup

- Delete unused Netlify sites (mistr-waan-app in autogtgparent, auto-gtg-prod if not used).

- Delete unused GitHub mirrors (autogtgparent-ai/mistr-waan, FarhanSyedain/mistr-waan if private mirror not needed).

- Submit the remaining utility templates (booking_confirmed, mechanic_assigned, job_complete) — only after business verification clears and only when the booking flow is actually ready.

## A.6 Useful commands

# From repo root or any subdirectory
netlify status                            # check current Netlify account + linked site
netlify api listSites
netlify api getSite --data '{"site_id":"df1a79b8-c154-4d84-b0ab-c4f2d754a858"}'

# Trigger a Netlify build
netlify api createSiteBuild --data '{"site_id":"df1a79b8-c154-4d84-b0ab-c4f2d754a858"}'

# Smoke-test live endpoints
curl -s -o /dev/null -w "%{http_code}\n" https://autogtg.com/
curl "https://autogtg.com/api/whatsapp/webhook?hub.mode=subscribe&hub.verify_token=d6307d7466b8dd79728df185e24102a4&hub.challenge=ping"

# Send a real WhatsApp template message (test number → allow-listed recipient)
set -a; source apps/user-pwa/.env.local; set +a
curl -X POST "https://graph.facebook.com/v23.0/${WHATSAPP_PHONE_NUMBER_ID}/messages" \
  -H "Authorization: Bearer ${WHATSAPP_ACCESS_TOKEN}" \
  -H "Content-Type: application/json" \
  -d '{"messaging_product":"whatsapp","to":"917889686682","type":"template","template":{"name":"hello_world","language":{"code":"en_US"}}}'

# Run the WhatsApp + OTP test suite
cd apps/user-pwa && pnpm test

## A.7 Recovery / continuity notes

If picking this up cold without prior context:

- The live site is https://autogtg.com. Confirm: curl https://autogtg.com/ returns 200 with HTML title “Mister Waan”.

- Netlify is at autogtgofficials@gmail.com, team Autogtg. Don’t log in to autogtgparent@gmail.com — that’s an abandoned account.

- GitHub source is autogtgofficials/mistr-waan (private). Other mirrors exist but are stale.

- WhatsApp test recipient is +91 7889686682 — must be added in Meta API Setup → “To” list before any sends.

- Permissions for Meta: Business Manager (business.facebook.com) is for people/permissions; WhatsApp Manager (business.facebook.com/wa/manage/) is for templates/phone numbers — common confusion point.

- Test number is +1 555 629-8588; it’s shared across Meta dev tenants, has GREEN quality, and delivers to verified recipients only.

- CLAUDE.md and apps/user-pwa/AGENTS.md spell out repo conventions for future agents — read first.

## A.8 Score updates vs. original audit

Original audit predates this deployment work. Reassessed where relevant:

| Category | Original | Updated | Delta |
| --- | --- | --- | --- |
| Deployment | 5 / 10 | 7 / 10 | +2 — site is live with SSR, custom domain, env vars wired |
| Notifications | 1 / 10 | 3 / 10 | +2 — Cloud API integrated and verified end-to-end; templates still pending |
| Documentation | 3 / 10 | 5 / 10 | +2 — this appendix |
| Authentication | 2 / 10 | 2 / 10 | unchanged — server-validated sessions still not implemented |

All other categories from the original audit are unchanged. Overall still ~3 / 10 (early prototype) — deployment is now solid, but the data-layer and inter-app gaps from the original audit remain.

End of Appendix A.